**Date:** 05-11-2020

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**James Angel:** Implemented the controllers for the room management apis.

**Harrison Mcdonagh:** Implement front end designs

**Kevin Ibelgauptas:** Created a CI/CD pipeline.

**Shao Wen Yong:** Got a working implementation of the music manager.

**What’s Being Done:**

**James Angel:** I am going to

**Harrison Mcdonagh:** Implement front end designs

**Kevin Ibelgauptas:** Work on receiving Spotify data.

**Shao Wen Yong:** Finalise tests for music manager.

**Further Discussion:**

Each of us should push commits regularly as markers may not check the amount of code in each commit and instead base their judgements on the number of commits. It is also easier to handle code reviews that are less bulky.

We should look into how the app is hosted such as using microservices.

Need to have tests for each of our pet projects. So when we move on to integrating everything, the tests will allow us to check if anything has broken.

Key and URL