**Date:** 29-01-2021

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**James Angel:** Kubernates

**Harrison Mcdonagh:** Joining room using QR code

**Kevin Ibelgauptas:** Got the user list working

**Shao Wen Yong:** Got the user list working. Temporary fix for WS data on page load.

**What’s Being Done:**

**James Angel:**

**Harrison Mcdonagh:** Implementing the QR code to work online

**Kevin Ibelgauptas:** In app queueing system.

**Shao Wen Yong:** In app queueing system.

**Further Discussion:**

We set the deadline for coding to be the 22nd of February.

Kevin and Shao Wen need to figure out why the Room Lobby user list doesn’t work properly with Kubernates.

Shao Wen needs to fix the WebSockets so that when a user refreshes the page, the tracks and user list will show up properly. Refactoring should also be done. WS should be initialised in hostRoom which is passed to trackTable and userSection. Also pass the WS as a prop to the userRoom.

Use useRef instead of useEffect because useRef handles Refs and props better, whereas useEffect can affect the data.

We should add a buffer of songs in case there are connection issues.

Users should have the option to have the songs playing on their end.