**Date:** 12-02-2021

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**James Angel:** Working on QR codes and authentication.

**Harrison Mcdonagh:** Working on QR codes.

**Kevin Ibelgauptas:** Creating play along features.

**Shao Wen Yong:** Creating play along features..

**What’s Being Done:**

**James Angel:** Finish up QR codes and authentication.

**Harrison Mcdonagh:** Finish up QR codes.

**Kevin Ibelgauptas:** Finish play along features.

**Shao Wen Yong:** Finish play along features.

**Further Discussion:**

We went over what we’ve been doing.

More documentation should be created so that all of us understands what each other’s pet projects are (eg. Kubernates and Google cloud hosting). Also some documentation on the Google Kubernetes Engine so the group is more understanding of how the online hosting works.

Release 2 documentation needs to updated with agreed name changes

Rogerio and Shao dicusessed how the “play along” feature is going to work with the host sharing music over the websocket.

All documentation needs to be put on gitlab:

* meeting minutes
* prototype documentation
* user requirements
* etc.

22nd of february deadline for next release needs to contain:

* synchronized users playback for the room / “play along”
* join by QR codes
* and all of the already completed queue and lobby room code