**Date:** 29-01-2021

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**James Angel:** Kubernates , allowing user to join a room

**Harrison Mcdonagh:** Joining room using QR code

**Kevin Ibelgauptas:** Got the user list working

**Shao Wen Yong:** Got the user list working. Temporary fix for WS data on page load.

**What’s Being Done:**

**James Angel:** Documentation for next release, and deploy shao’s and kevin’s user list hosted on kubernetes.

**Harrison Mcdonagh:**

**Kevin Ibelgauptas:** In app queueing system.

**Shao Wen Yong:** In app queueing system.

**Further Discussion:**

Talked with Rogerio about how we should all be able to recall what happened during previous meetings. Went through what we talked about in the previous meeting, how the queue works. New release date on 22nd and what features should be in said release and who implemented these features. We should write up documentation about the features and how they will be manipulated.

* Set up a weekly meeting for second term, 11am on tuesdays
* New Release on 22nd
  + Sum up of features for new release:
  + Handling deletion/leaving of rooms
  + Joining by QR codes
  + Handling queues within the application
* Documentation needed to define queues
* Documentation need to further define features for release